​​University of South Wales​

Co-Creation Roles and Responsibilities

- Executive Summary

This document is aimed at people in business functions with an interest in developing their own automations, as well as ITS colleagues – particularly those in AMAS, development and Security.

It describes the breakdown of responsibilities between ITS and business users for co-created automations.  That is: moderately complex automations where it is possible for business users to perform much of the development, but ITS provides support in the ancillary activities.

The assessment of automation requests as suitable for co-creation is outside the scope of this document.

​​Contents

​

​

​

​

​

​

​

​

​

​

​

​

​

​

​

​

​

​

​

​

​

​

​

​

​​

- Responsibility Matrix

This matrix gives an overview of the tasks to be performed during a co-creation initiative.  This matrix should be ratified for each initiative to help assess the resource requirements needed.  This would involve identifying tasks that are not necessary in a particular initiative, rather than re-allocating them.

| Activity | ITS | Business | N/A |
| --- | --- | --- | --- |
| Statement of Works | X | X |  |
| Functional Requirements Definition |  | X |  |
| Non-Functional Requirements | X |  |  |
| Definition of Success Criteria | X | X |  |
| Solution Architecture & Design Review | X |  |  |
| Compliance Assessment |  | X |  |
| Security Assessment | X |  |  |
| Workflow Build (Low-Code) |  | X |  |
| Workflow Advice | X |  |  |
| High-risk/High access Connector Development | X |  |  |
| Custom Code Development | X |  |  |
| Version Control & Repository Management | X |  |  |
| Functional Validation |  | X |  |
| Non-functional Validation | X |  |  |
| User Acceptance Testing (UAT) Sign-Off |  | X |  |
| Environment Setup & Release Management | X |  |  |
| Go-Live Approval | X | X |  |
| Monitoring & Incident Management |  | X |  |
| First-line Support |  | X |  |
| Second-line Incident Support |  |  |  |
| Benefits Tracking | X | X |  |
| Business Process Ownership & Continuous Improvement |  | X |  |
| Audit & Compliance Reviews | X |  |  |

- Activity Descriptions

- Statement of Works

A formal document outlining the scope, objectives, deliverables, timelines, and responsibilities for the automation project. Both ITS and the business collaborate to ensure clarity and mutual agreement.

- Functional Requirements Definition

The business defines what the automation should achieve, detailing the steps, rules, and expected outcomes from a process perspective.

- Non-Functional Requirements

ITS specifies performance, reliability, scalability, and security requirements that the solution must meet beyond its core functionality.

- Definition of Success Criteria

Both ITS and the business determine measurable success criteria, based on the previously identified benefits.

- Solution Architecture & Design Review

ITS validates the technical design, ensuring it adheres to enterprise architecture principles, including re-using existing solutions for the new purpose, and integrates correctly with existing systems.  This step should also record risks associated with the solution.

- Compliance Assessment

The business confirms that the automated process complies with relevant regulatory, legal, and organisational policies.

- Security Assessment

ITS conducts a security review to identify vulnerabilities, enforce data protection measures, and ensure adherence to security standards.

- Workflow Build (Low-Code)

The business develops the automation using approved low-code tools, following ITS guidelines for best practices and governance.

- Workflow Advice

ITS provides guidance on design patterns, platform capabilities, and technical considerations to support the business during development.

- High-risk/High access Connector Development

ITS builds connectors for systems that require elevated privileges or pose higher security risks, ensuring robust controls and auditability.

- Custom Code Development

ITS develops any bespoke code or scripts required for complex automation scenarios beyond low-code capabilities.

- Version Control & Repository Management

ITS manages source control, code repositories, and versioning to maintain integrity and traceability of automation assets.

- Functional Validation

The business tests the automation to confirm it meets functional requirements and behaves as expected in real-world scenarios.

- Non-functional Validation

ITS performs tests for performance, security, and reliability to ensure the solution meets non-functional requirements.

- User Acceptance Testing (UAT) Sign-Off

The business formally approves the automation after validating that it meets all functional needs and is ready for deployment.

- Environment Setup & Release Management

ITS prepares any managed environment(s) required, and manages deployment processes to ensure controlled and secure releases.

- Go-Live Approval

Both ITS and the business jointly approve the solution for production use, confirming readiness from technical and operational perspectives.

- Monitoring & Incident Management

ITS monitors the automation post-deployment, handling incidents and ensuring system stability and compliance.

- First-line Support

The immediate support provided to the solution in the event of an incident, or responding to user queries.

- Second-line Incident Support

Specialist support to be called upon during incidents where first-line support is unable to resolve the problem.

- Benefits Tracking

Ongoing measurement of the success criteria to demonstrate (or not) continued benefit.

- Business Process Ownership & Continuous Improvement

The business owns the automated process, monitors its effectiveness, and identifies opportunities for optimisation over time.

- Audit & Compliance Reviews

ITS conducts periodic reviews to ensure the automation remains compliant with organisational standards and regulatory requirements.

- Version Control

| Version No. | Date | Author | Notes |
| --- | --- | --- | --- |
| 0.1 | 04-Dec-2025 | OY | Initial Draft |
| 0.2 | 17-Dec-2025 | OY | Updated following feedback from NC |